## Slide 1: Delivery Trail
Post Mortem – Team Napoleon
Notes: Aleksi

## Slide 2: The Success
What was the success in your project?
Car physics worked nicely, and they included lots of customization options
Multiple input systems were included (controller, WASD and arrow keys)
Good team atmosphere
Clear goal and theme for the game
Notes: Aleksi

## Slide 3: The Problems
What went wrong in your project?
Maps lacked elevation changes and alternate paths to take
Work and other school assignments affected the hours we could put into the project
We did not have time to create a story at all
No customer dialogue during delivery
Notes: Saku
Maps lacked elevation changes and more different paths to take
Work and other school assignments affected the hours we could put into the project
We did not have time to create a story at all
No customer dialogue during delivery

## Slide 4: The Improvements
What would we do differently?
Motor sounds and other extra sound effects would’ve been nice to try to record by ourselves
More hours would have been nice to put into the project, if work did not get in the way
Settings would have been nice to include
Implementing the planned pizza box penalty system
Getting the cars to move on the road
Notes: As we reflect on our project, there are several areas where we identified opportunities for improvement. These enhancements could have significantly elevated the quality of our work. Below, we will discuss what we would do differently if we had more time with this project.
Motor Sounds and Custom Sound Effects
One of the first improvements would be the addition of motor sounds and other sound effects. Instead of relying on pre-recorded or stock audio, we would aim to create and record these effects ourselves. This would not only make the experience more authentic but also give us creative control over the sound design, ensuring it aligns perfectly with our project's tone and vision.
Time Management and Extended Work Hours
We acknowledge that having more hours to dedicate to the project could have made a big difference. Unfortunately, balancing this work with other responsibilities, such as jobs and academic commitments, proved challenging. Allocating additional time would have allowed us to refine every detail, ensuring a more polished final product.
Incorporating More Settings
Another area for improvement is the inclusion of diverse settings. Adding multiple environments would have made the project more dynamic and engaging, providing variety and keeping the audience captivated. Each setting could have been tailored to complement the narrative and activities within the project.
The Planned Pizza Box Penalty System
A notable feature we had initially planned but didn’t implement was the pizza box penalty system. This creative addition would have added an extra layer of interaction and challenge to the project. Incorporating this system in the future would not only enhance gameplay but also provide a fun and memorable twist.
Getting the Cars to Move on the Road
Finally, one of the more technical improvements would be ensuring that the cars move smoothly on the road. This would enhance the realism of the project and make it more immersive. Addressing this issue would involve troubleshooting and refining the mechanics, possibly requiring more time and experimentation.
Conclusion
In conclusion, while we are proud of what we accomplished, these improvements highlight areas where we could push the project further. By incorporating custom sound effects, dedicating more time, including varied settings, implementing the pizza box penalty system, and enhancing the car movement, we believe the project could reach its full potential.

## Slide 5: The Hours
Total hours worked on the project
Aleksi: Weekly: ~10h, Total: 45h
Arttu: Weekly: ~10 h, Total: ~40 h
Janne: Weekly: 10 h, Total: 50h
Joona: Weekly: ~8 h, Total: ~40 h
Saku: Weekly: ~20 h, Total: ~120 h
Notes: Joona

## Slide 6: Kiitos
Ps. Emacs on ihan vitun paska editori. Nano FTW!
Notes: Joona